AUTONOMOUS WEB APPLICATION
RECOVERY SYSTEM USING
AI-BASED FAULT DIAGNOSIS

Deep Research Review and Recommended Implementation Blueprint

Course project research document

Technology alignment: Spring Boot • Node.js • Python ML service • Prometheus • OpenTelemetry • Kubernetes

Prepared: 15 October 2026
Purpose: existing-system analysis, AI model selection, datasets, implementation design, and research evaluation

# Document map

1. Executive decision and recommended scope

2. Research framing and known limitations of existing approaches

3. Existing systems and research comparison

4. Dataset assessment and selection strategy

5. Recommended end-to-end architecture

6. AI modelling plan: detection, diagnosis, ranking and explanation

7. Dataset engineering and label design

8. Safe recovery policy and verification loop

9. Experimental methodology and metrics

10. Phased implementation plan and software structure

11. Risks, security, reproducibility and research contribution

12. References and implementation resources

How to use this document: Build the reliable baseline first, retain every baseline for comparison, and add model complexity only where experiments show measurable benefit.

# 1. Executive decision and recommended scope

The approved course title is “Autonomous Web Application Recovery System Using AI-Based Fault Diagnosis.” The strongest feasible implementation is a closed-loop, confidence-aware system that joins observability, root-cause diagnosis, allow-listed recovery actions and explicit post-action verification. The AI component should recommend a diagnosis and ranked recovery candidate; a deterministic controller should decide whether that action is allowed.

Recommended core design: A hybrid pipeline: SLO/rule checks + Isolation Forest for anomaly discovery; XGBoost or Random Forest for fault-family classification and root-service ranking; dependency and trace evidence for reranking; a deterministic safety gate; Kubernetes API actions; and time-windowed recovery verification.

Do not make a GNN, LLM agent or reinforcement-learning policy the first implementation. A recent empirical study found that a topology-agnostic MLP can compete with or outperform GNN-based diagnosis on five public datasets; the burden is therefore to demonstrate the value of extra complexity, not to assume it [3].

## Research contribution that is defensible

A reasonable candidate contribution is: “A reproducible, confidence-gated diagnosis-to-recovery loop that combines service telemetry with dependency evidence, records recovery outcomes, and measures both restoration effectiveness and unsafe-action rate.” Multimodal root-cause analysis alone is not novel: DiagFusion already combines metrics, logs, traces and a dependency graph [2]. The contribution must be validated against newer RCA benchmarks and prior self-healing systems before any paper claims novelty.

# 2. Research framing and limits of existing approaches

A web application can be unhealthy even when individual components appear alive. A slow database may create downstream API latency and 5xx responses; a faulty release may affect several services; a traffic surge may resemble a CPU fault. Thus symptom detection, cause localization and recovery selection must be evaluated separately.

| Capability | Question answered | Typical output | Failure mode if omitted |
| --- | --- | --- | --- |
| Detection | Is behavior outside expected operating conditions? | Incident trigger, anomaly score | Late or noisy alerts |
| Diagnosis | Which fault and component best explain the evidence? | Fault type + ranked service hypotheses | Fix the symptom instead of the cause |
| Decision | Which action is safe and appropriate? | Approved action + rationale | Unsafe or conflicting remediations |
| Execution | Was the action completed? | Action result and audit entry | Controller/API errors go unnoticed |
| Verification | Did service-level health actually recover? | Success / partial / failed | False claims of recovery |
| Learning record | Which actions worked under which conditions? | Incident/action history | Repeated ineffective actions |

## Key lessons from the literature

Failure diagnosis is a broad and fast-moving area: a 2024 survey reviews 98 papers and catalogs datasets, toolkits and evaluation methods [1].

Multimodal evidence can improve diagnosis over single signals; DiagFusion combines metrics, logs, traces, deployment information and a dependency graph [2].

Architecture complexity must be justified. DiagMLP challenges the general need for GNNs and motivates a simple, strong model baseline [3].

Root-cause benchmarks now make it possible to compare methods consistently. RCAEval describes 735 failure cases across nine dataset variants, including metrics-only and multi-source sets [4].

Kubernetes already handles some restart and Pod-replacement failures. Reimplementing that behavior alone is not a research contribution [11, 12].

Good diagnosis does not automatically imply good recovery. Recovery success, unsafe actions, repeated failures and time-to-recovery need their own evaluation.

# 3. Existing systems and research comparison

| System / approach | What it provides | Strength | Gap for this project |
| --- | --- | --- | --- |
| Kubernetes self-healing [11,12] | Restarts containers under liveness-probe failure; replaces failed Pods and excludes unready Pods from traffic. | Mature infrastructure mechanisms. | Does not infer semantic root cause across metrics/logs/traces or choose application-specific remediation policies. |
| Prometheus + Alertmanager [13, 25] | Time-series metrics, recording/alert rules, alert grouping and routing. | Reliable, simple monitoring baseline. | Threshold alerts are not root-cause diagnosis; alert firing does not prove a fix is needed. |
| OpenTelemetry + trace backend [14-16, 26] | Standard instrumentation/collection for traces and metrics, and trace/log context correlation. | Cross-service observability and portability. | Collects evidence; it is not a diagnosis or recovery policy by itself. |
| Keep [17] | Alert-driven event/workflow automation, enrichment and actions. | Useful pattern for declarative incident automation. | Workflow trigger/action automation is not in itself a validated ML root-cause system. |
| KubeHeal [18] | Public Kubernetes/OpenShift example combining deterministic remediations and ML-oriented detection/analysis. | Illustrates hybrid automation and action coordination. | Treat as an implementation reference, not as proof that its model claims generalize to your application. |
| DiagFusion [2] | Multimodal diagnosis with metric/log/trace representations, dependency graph and GNN. | Strong prior art for multimodal RCA. | Focus is diagnosis/localization; your project still needs a rigorous recovery-policy and verification evaluation. |
| DiagMLP [3] | Topology-agnostic MLP baseline for multimodal fault diagnosis. | Important simplicity baseline; tests if graph modelling adds value. | Does not remove need for application-specific safe recovery and outcome verification. |
| RCAEval [4] | Reusable RCA benchmark with 735 cases, multiple systems, fault types and modality suites. | Best starting point for external RCA comparison. | Benchmark covers diagnosis, not the full recovery controller lifecycle. |

## What should be reused vs. built

| Reuse existing tools | Build as the project contribution |
| --- | --- |
| Kubernetes probes, scheduling, deployment rollout history and scaling primitives. | Fault-episode ledger, evidence aggregation and diagnosis service. |
| Prometheus, OpenTelemetry Collector, Grafana, trace/log backend. | Consistent windowed feature schema and dataset builder. |
| Chaos Mesh or controlled scripts for fault injection. | Model comparison, root-cause ranking and calibrated confidence. |
| Kubernetes client library / scoped service account. | Decision policy, safety gate, recovery verifier and action-history evaluation. |

# 4. Dataset assessment and selection strategy

There is no single dataset that fully supports both microservice root-cause diagnosis and end-to-end autonomous recovery. Use public datasets to benchmark diagnosis, then use a custom, reproducible deployment to evaluate recovery actions. Keep these results separate when the feature schemas or application environments are not comparable.

| Dataset | Data / labels | Suitability | Recommendation |
| --- | --- | --- | --- |
| RCAEval [4] | 735 labeled failure cases across Online Boutique, Sock Shop and Train Ticket; nine suites; metrics-only RE1 plus multi-source metrics/logs/traces RE2/RE3; fault types include CPU, memory, disk, delay, loss and additional faults. | Directly relevant to root-cause ranking; current repository includes dataset index and runnable baselines. | Primary external benchmark. Start with a subset of RE2 and/or RE1; reserve RE3 for code-level-fault extension. Budget several GB for full data. |
| GAIA / Generic AIOps Atlas [5] | Microservice data including more than 6,500 metrics, about 7 million log items, detailed traces over two weeks, and recorded anomaly/fault injections. | Strong multimodal data and injection ground truth. | Secondary multimodal benchmark if storage/preprocessing capacity allows. Check the repository license and data layout before redistribution. |
| TrainTicket: DejaVu / Eadro / Nezha [1,4] | Microservice testbed variants with metrics/topology and/or logs/traces depending on dataset version. | Useful for diagnosis and reproducing papers; also represented in RCAEval variants. | Prefer the subset distributed via RCAEval initially; avoid downloading overlapping versions until needed. |
| AIOps Challenge datasets [1] | Research datasets from service systems; modality, release and access instructions vary by year. | Potentially realistic metrics/logs/traces/topology. | Use as an additional external validation set only after confirming download, redistribution and label documentation. |
| SMD / Yahoo S5 [1,10] | Labeled time-series anomalies; generally not microservice root-cause or remediation labels. | Useful for anomaly-detector sanity checks, not service-level diagnosis. | Optional detector-only benchmark. Do not present it as an RCA benchmark. |
| LogHub [9] | Broad system/application log collections, but generally not aligned metrics + traces + recovery outcomes. | Useful for log parsing or anomaly feature experiments. | Optional log parser research only; not the core dataset. |
| Azure / Google Borg traces [7,8] | Large-scale resource/workload traces; fault/root-cause labels are generally not equivalent to the required web-service fault labels. | Good for workload realism or capacity-pattern studies. | Do not use as the primary supervised RCA dataset. |
| SWaT/WADI, SMAP/MSL [1] | Industrial control or spacecraft telemetry anomaly datasets. | Methodological anomaly-detection benchmarks, domain mismatch. | Not recommended for the core web-recovery claim. |

Dataset decision: Use RCAEval as the main public diagnosis benchmark, GAIA as an optional multimodal cross-check, and a custom Spring Boot/Node.js fault-injection dataset as the only source for measuring your own recovery policy and post-action verification.

## 4.1 Dataset access and responsible use

RCAEval project and dataset: https://github.com/phamquiluan/RCAEval and https://huggingface.co/datasets/phamquiluan/RCAEval. The repository describes nine datasets and 735 failure cases, with a case index that can help download only selected suites [4].

GAIA project: https://github.com/CloudWise-OpenSource/GAIA-DataSet [5]. Use the repository README and LICENSE as the authority on the exact files and terms.

Do not assume “publicly downloadable” means unrestricted redistribution. Record the license, version/commit, source URL, retrieval date and checksum for every dataset.

Do not merge raw numeric feature columns across unrelated datasets as if they share identical meanings. Normalize and evaluate each benchmark under its documented schema; report separate results unless a justified mapping exists.

# 5. Recommended end-to-end architecture

| Layer | Components | Responsibility |
| --- | --- | --- |
| Application | Node.js gateway/UI; Spring Boot order, payment and inventory services; PostgreSQL. | Generate realistic cross-service requests, DB calls, versions and user-visible SLOs. |
| Observability | OpenTelemetry instrumentation + Collector; Prometheus; trace backend; optional Loki. | Correlate metrics, structured logs, traces, Kubernetes events and release metadata. |
| Feature processing | Window aggregator (initially 30 seconds, with shorter stride). | Align signals per service and dependency edge; calculate deltas, percentiles and log-template counts. |
| AI diagnosis | Python/FastAPI: anomaly detector + fault classifier + root-service ranker. | Return ranked hypotheses, calibrated confidence and supporting structured evidence. |
| Decision and execution | Spring Boot recovery controller; allow-list, safety gate; scoped Kubernetes API access. | Approve only policy-compliant restart/scale/rollback/retry actions; no arbitrary model-generated commands. |
| Verification and memory | SLO verification loop; PostgreSQL incident/action records; Grafana dashboard. | Mark success/partial/failure only after sustained health checks; use outcomes in evaluation and later policy tuning. |

## 5.1 Recommended technology stack

| Concern | Recommended choice | Reason / implementation note |
| --- | --- | --- |
| Web services | Spring Boot for order/payment/inventory; Node.js for gateway or notification service. | Matches course technology hints and introduces cross-language telemetry. Keep to 4–6 services to control complexity. |
| AI service | Python + FastAPI; scikit-learn + XGBoost (optional CatBoost). | Mature tabular ML libraries. Keep inference isolated from privileged recovery actions. |
| Database | PostgreSQL. | Application data plus incident/diagnosis/action metadata. Do not store every raw trace in relational tables. |
| Containers/orchestration | Docker + Kind or Minikube, then Kubernetes. | Reproducible local environment and real rollout/restart/scale actions. |
| Metrics | Micrometer / Prometheus; kube-state-metrics and node/container metrics where practical. | Request rate, errors, latency, resource and deployment signals. |
| Telemetry/tracing | OpenTelemetry Java agent for Spring Boot; OpenTelemetry JS SDK/auto-instrumentation for Node.js. | Trace spans and context across services. The current OTel docs recommend the Java agent as a common starting point [14-16]. |
| Dashboards | Grafana. | Incidents, SLOs, diagnosis results, action timelines and evaluation graphs. |
| Trace/log storage | Jaeger or Tempo for traces; Loki for logs (add one backend at a time). | Avoid deploying every observability product on a resource-constrained laptop. |
| Fault injection | Chaos Mesh on Kubernetes; controlled app-level switches for DB delay/HTTP errors; Locust or k6 for load. | Repeatable, bounded experiments with a fault-injection ledger. |
| Model delivery | Offline training, versioned model artifact, FastAPI inference endpoint. | Model release can be reproduced independently from application deployment. |

## 5.2 Observability windows

Scrape/emit raw metrics at roughly 5–15 second intervals where feasible. Aggregate aligned per-service features into 30-second windows with a 5–10 second stride for the first model. Choose the window by measuring detection delay vs. feature stability; it is a tunable experimental parameter, not a universal constant. Keep timestamps, trace IDs, service names and deployment versions consistent across sources.

# 6. AI modelling plan: recommended models and inputs

Core model choice: Start with robust threshold/SLO rules for known critical signals, Isolation Forest trained on healthy windows for novel anomalies, and XGBoost or Random Forest for fault family and root-service prediction. Add temporal models or a GNN only if the baselines plateau and the experiment shows a reproducible improvement.

## 6.1 Separate the learning tasks

| Task | Recommended baseline | Input | Output |
| --- | --- | --- | --- |
| Anomaly detection | SLO/rule baseline + Isolation Forest | Window-level metrics and optional log/trace aggregate features; fit on healthy training windows. | Anomaly score and alert candidate. |
| Fault-family classification | Random Forest then XGBoost | Incident-window features and changes relative to service baseline. | CPU saturation, memory pressure, DB issue, network delay/loss, application crash, bad release, overload, unknown. |
| Root-service localization | One-versus-rest XGBoost/Random Forest per candidate service, or a direct service classifier | Each service’s features plus upstream/downstream latency/error evidence and dependency context. | Probability/ranking over candidate services. |
| Reranking and explanation | Deterministic evidence scoring + SHAP for tree models | Model probabilities, temporal changes, trace edges, deployment events, log templates. | Ranked hypotheses with evidence and confidence. |
| Optional research extension | MLP vs GraphSAGE/GAT; optional temporal CNN/LSTM | Aligned service graph and recent feature windows. | Comparison to test whether structure/sequence complexity helps. |

## 6.2 Feature design

| Modality | Features to extract | Preprocessing guidance |
| --- | --- | --- |
| Metrics | CPU/memory, heap/GC for JVM, event-loop lag for Node.js, request rate, p50/p95/p99 latency, 4xx/5xx ratio, timeouts, DB pool/connections, DB latency, queue depth, restart counts. | Rolling mean/std/min/max, p95, slope, delta from baseline, rate-of-change, error ratio; scale per metric using training data only. |
| Logs | Error/warn counts, exception class, timeout/connection-refused indicators, template counts, stack-trace category. | Structured JSON logs; parse templates with Drain/Drain3 or stable regex. Avoid putting incident IDs, injected fault names or labels into features. |
| Traces | Span error fraction, critical-path latency, service-to-service call count, downstream latency, timeout counts, parent-child span relationships. | Aggregate per service and dependency edge for each time window. Propagate trace context from gateway through services. |
| Deployment/Kubernetes events | Release version, rollout time, Pod readiness, restart/OOM events, replica count, autoscaler events. | Useful for diagnosing release-related failures; keep event timestamps but do not include post-injection ground-truth annotations. |
| Dependency graph | Directed service-call edges, edge latency/error rate, changed downstream symptoms. | Begin with trace-derived adjacency plus Kubernetes/service configuration. Use topology as features/evidence before committing to a GNN. |

## 6.3 Training and uncertainty

Train the fault-family model and root-service model separately at first. This allows the system to express “DB latency likely, root service uncertain” instead of forcing a single combined label.

Use class-weighted loss or balanced sampling by fault episode. Avoid naive SMOTE on overlapping time windows because it can create unrealistic temporal samples.

Split by incident/run, not by row. Adjacent windows from one injection must stay in a single partition; otherwise the test score can look unrealistically high.

Perform feature scaling, imputation, vocabulary/template selection and probability calibration using training/validation only. Save these preprocessing artifacts with the model.

Calibrate probabilities on a held-out validation set (e.g. isotonic or Platt scaling) and add an “unknown / escalate” pathway. Confidence values from a classifier are not automatically trustworthy probabilities.

Use SHAP or feature importance to identify the top metric/log/trace features supporting tree-model predictions. Explanations should be evidence, not post-hoc justification for an unsafe action.

## 6.4 What not to start with

| Model/design | Why not as the first version | When to consider it |
| --- | --- | --- |
| GNN | Adds graph engineering, tuning and data requirements; DiagMLP suggests the gain may be small or absent [3]. | After MLP/XGBoost baselines; test on graph-relevant held-out faults and report ablation. |
| LSTM/Transformer | Needs enough independent time sequences and careful episode splitting; may learn workload timing rather than fault mechanisms. | If early-warning/predictive detection is a separate research question and baseline metrics are strong. |
| LLM agent that runs shell commands | Can hallucinate, be prompt-injected by logs and produce unsafe commands; hard to reproduce. | Use an LLM/RAG only to summarize structured evidence or retrieve pre-approved runbooks. The controller should accept enum actions only. |
| Reinforcement learning for remediation | Reward design, unsafe exploration and realistic training environment are difficult for a student project. | Only with a simulator/digital twin and safe offline policy evaluation as a separate extension. |

# 7. Dataset engineering and ground-truth design

Public datasets benchmark diagnosis; your own testbed measures system-level recovery. Every injected fault should produce an experiment record whose ground truth is not exposed to the model.

## 7.1 Fault catalog for custom experiments

| Fault ID | Controlled injection | Ground truth | Expected evidence | Candidate action |
| --- | --- | --- | --- | --- |
| F1 Service crash/hang | Kill one app process/Pod or pause a service. | fault_type=crash/hang; root_service=target. | Readiness/failure, 5xx, missing spans, restart events. | Let Kubernetes handle clean exits; controller action for diagnosed unhealthy/hung service if needed. |
| F2 CPU saturation | Bounded CPU stress at a specified service. | CPU saturation + target service. | CPU high, request latency and queueing increase. | Scale only if load-driven and capacity is available; otherwise escalate. |
| F3 Memory leak/pressure | Controlled incremental allocation until threshold, never on host. | Memory pressure/OOM in target. | Heap/RSS slope, GC pressure, OOM/restart event. | Restart only with guard; investigate/rollback if correlated with release. |
| F4 DB latency/failure | Add delay or stop test DB in an isolated environment. | Database fault and dependent services. | DB latency/connection errors precede request errors. | Bounded retry/circuit breaker; failover only if configured. Do not blindly restart a primary DB. |
| F5 Network delay/loss | Inject delay/loss between one service pair. | Affected edge and injection parameters. | Trace-edge latency, timeout ratio, retries. | Bounded retry/failover where implemented; not indiscriminate scaling. |
| F6 Bad deployment/config | Deploy faulty tagged image/config into test namespace. | Release/config version and target service. | Error increase after rollout; startup/readiness failures. | Rollback to known-good revision only after version-correlation and policy checks. |
| F7 Traffic overload | Increase load in controlled steps. | Overload vs. service capacity. | Request rate, queue/latency, saturation, 429/5xx. | Scale replicas under configured min/max and budget. |
| F8 Dependency failure | Force one downstream dependency to return errors/timeouts. | Failing dependency. | Downstream error and upstream propagation. | Circuit break, bounded retry or route to healthy replica where available. |

## 7.2 Record schema

experiment_run(
  run_id, start_time, end_time, app_commit, image_digest,
  model_version, workload_profile, random_seed, cluster_config_hash
)
fault_event(
  fault_id, run_id, fault_type, target_service,
  injection_start, injection_end, parameters_json, cleanup_status
)
telemetry_window(
  run_id, timestamp, service, metric_features_json,
  log_template_counts_json, trace_features_json,
  deployment_features_json, anomaly_label
)
incident_label(
  run_id, fault_type, root_cause_service, secondary_affected_services,
  label_source, label_confidence
)
diagnosis_result(
  run_id, model_version, candidate_faults, ranked_services,
  calibrated_confidence, supporting_evidence_json
)
recovery_attempt(
  run_id, action_id, action_type, target, policy_decision,
  start_time, end_time, result, verification_result, operator_reason
)

## 7.3 Recommended splits and sample counts

Public benchmark: follow each benchmark’s documented protocol; for comparisons use the same cases and metrics as the published baseline where possible.

Custom data: pilot 5 runs per fault to debug instrumentation, then target 20–30 independent episodes per single-fault family. With 8 families and 25 episodes each, that is 200 controlled fault runs, plus healthy/load-control runs.

Split by complete run/episode (e.g. 60% train, 20% validation, 20% test) and stratify at the episode level. A separate harder test can hold out one injection intensity, workload regime or fault target service.

Do not report a random-window split as the main result. It leaks correlated windows and can make repeated runs appear more independent than they are.

Do not put fault_type, injection_id, explicit injector log messages or cleanup status into predictor features. These fields may be used as labels/evaluation metadata only.

# 8. Safe recovery policy and verification loop

The AI service should return a structured diagnosis proposal, not execute commands. A deterministic recovery controller validates the proposal against an explicit allow-list and current system state, then uses a narrowly scoped Kubernetes API identity.

## 8.1 Diagnosis output contract

{
  "incident_id": "...",
  "fault_hypotheses": [
    {"type": "DATABASE_LATENCY", "probability": 0.88}
  ],
  "root_cause_ranking": [
    {"service": "order-service", "score": 0.82},
    {"service": "postgresql", "score": 0.77}
  ],
  "evidence": [
    "DB query p95 increased before upstream latency",
    "trace edge order-service -> database has elevated span duration"
  ],
  "recommended_action": "ENABLE_BOUNDED_RETRY",
  "confidence_calibrated": 0.84,
  "model_version": "rca-xgb-0.3.0"
}

## 8.2 Recovery mapping

| Diagnosis pattern | Candidate response | Guardrail |
| --- | --- | --- |
| Container exited | Normally rely on Kubernetes restart policy; avoid redundant controller action. | Record whether platform self-healing alone restores the SLO. |
| Hung/unresponsive service | Restart one target deployment/Pod or trigger rollout restart. | Only if root-cause confidence meets threshold; cooldown and retry cap. |
| High request load with saturation | Scale within replica min/max, if cluster capacity and policy permit. | Require sustained signal over multiple windows; cap scale rate/budget. |
| Bad version correlated with error onset | Rollback to known-good revision. | Require rollout/version evidence, a retained stable revision and post-rollback verification. |
| Database/network transient | Bounded retries, circuit-breaker or failover if already configured. | No blind primary DB restart; prevent retry storms. |
| Unknown/competing causes | No automatic mutation; collect more evidence and escalate. | No action when confidence is low or root-cause candidates conflict. |

## 8.3 Mandatory safety controls

Use a dedicated namespace and a Kubernetes ServiceAccount with least-privilege RBAC; no cluster-admin rights.

Expose only enumerated operations such as RESTART_DEPLOYMENT, SCALE_WITHIN_LIMITS, ROLLBACK_DEPLOYMENT and ENABLE_BOUNDED_RETRY; never accept an arbitrary shell command from the model.

Start in dry-run mode. Log the proposed action, evidence, model/version, policy checks and expected impact before enabling mutation.

Use per-service cooldowns, per-incident locks, maximum retry counts, scaling bounds and an action budget to avoid recovery loops or conflicting actions.

Require calibrated confidence and evidence checks; low confidence, out-of-distribution input, unknown fault classes or conflicting diagnoses should escalate.

Make all experiment injections and remediation actions namespace-scoped, time-bounded and automatically cleaned up.

Treat logs and trace attributes as untrusted input. If an LLM is used to summarize evidence, it must not be able to change the action allow-list or invoke tools.

## 8.4 Recovery verification

Verification must assess application-level health, not only the return status of a Kubernetes API call. Define baseline SLOs from the healthy workload before experiments. Example project thresholds can be: readiness healthy; 5xx rate below 1%; p95 latency under the application’s chosen target; database/dependency checks passing; and no new crash/OOM indicator for 3–5 consecutive verification windows. These thresholds must be calibrated to your app, and both pre-action and post-action metrics must be retained.

PRECONDITION -> execute one approved action -> observe verification window
   if health stable for K consecutive windows:
       mark SUCCESS; compute time-to-recovery; write outcome
   elif partial metrics recover but a key SLO fails:
       mark PARTIAL_SUCCESS; do not repeat blindly
   elif timeout / health worse / retry limit reached:
       mark FAILURE; stop mutations; escalate

# 9. Experimental methodology and evaluation

## 9.1 Research hypotheses

H1: Multimodal features improve fault-type macro-F1 and/or root-service Top-1/Top-3 ranking over metric-only features.

H2: Dependency-aware evidence improves root-cause ranking on cascading or downstream-propagated failures; a graph neural network should be adopted only if it beats an MLP/tree baseline reproducibly.

H3: Confidence-gated remediation improves recovery success and reduces unsafe/incorrect mutations versus unconditional rule-triggered actions.

H4: Recovery verification and outcome history reduce repeated failed actions and improve median time-to-recovery against no-verification baselines.

## 9.2 Baselines and ablations

| Variant | Purpose |
| --- | --- |
| B0: fixed SLO/threshold rules | Establish what simple alerting can do. |
| B1: rule-based diagnosis and fixed remediation | Measure value without ML. |
| B2: Isolation Forest + rule action | Measure unsupervised anomaly detection. |
| B3: Random Forest / XGBoost using metrics only | Classical supervised baseline. |
| B4: XGBoost with metrics + logs + traces | Test value of multimodal evidence. |
| B5: multimodal XGBoost/MLP + dependency features/reranking | Test topology/evidence contribution without assuming GNN gains. |
| B6: optional GNN | Test whether explicit message passing materially helps. |
| Ablation: remove each modality | Estimate metrics/logs/traces contribution. |
| Ablation: remove safety gate or verification, in simulation only | Quantify unsafe actions and false-success reporting; never disable safety in a non-test environment. |
| Ablation: no historical outcomes | Measure value of incident/action outcome memory. |

## 9.3 Metrics to report

| Layer | Metrics | Interpretation |
| --- | --- | --- |
| Detection | Precision, recall, F1, PR-AUC, false positive rate, detection delay / MTTD. | Balance missed faults against alert noise and report timing. |
| Fault classification | Macro-F1, per-class precision/recall, confusion matrix. | Macro averages prevent common classes hiding rare-class failures. |
| Root-cause ranking | Top-1, Top-3, Mean Reciprocal Rank (MRR), localization accuracy. | Ranked results are more operationally useful than one forced label. |
| Recovery | MTTR / time-to-recovery, success rate, partial-success rate, human escalations, retries per incident. | Measure from injection to sustained service restoration, not just action start/end. |
| Safety | Incorrect autonomous action rate, unsafe-action count, safe successful recovery rate, action denied/escalated rate. | A lower MTTR is not a win if the controller mutates the wrong service. |
| Overhead/robustness | Inference p95 latency, CPU/memory overhead, telemetry loss, performance across load levels, unseen-service/fault tests. | Shows whether the approach works under practical limits. |

## 9.4 Statistical protocol

Run each condition with fixed workload profiles and recorded random seeds. Randomize experiment order where possible and include healthy controls.

Use incident/run as the independent unit for confidence intervals; do not treat every overlapping time window as an independent trial.

Report mean and median, 95% confidence intervals (bootstrap at run level), effect sizes and raw per-run results.

Use a paired test when baseline and proposed system are tested on the same fault seeds (e.g., Wilcoxon signed-rank for skewed time-to-recovery distributions); apply a multiple-comparison correction such as Holm when testing many variants.

Predefine primary metrics and success criteria before final testing. Do not tune thresholds on the test set or report only the best run.

Include hard tests: different load shape, fault injection intensity, and at least one held-out service or injection configuration.

# 10. Phased implementation plan

| Phase / weeks | Work | Exit criteria / deliverables |
| --- | --- | --- |
| 1. Research & design (W1–2) | Study survey, DiagFusion, DiagMLP, RCAEval; freeze fault taxonomy, hypotheses, metrics and scope. | Literature matrix; system design; public-data license/version log. |
| 2. App baseline (W3–4) | Build gateway + 3–5 services + PostgreSQL; add health endpoints, version labels and workload driver. | Repeatable normal workload; integration tests; image tags/commits recorded. |
| 3. Observability (W5–6) | Instrument Spring Boot and Node.js; configure Prometheus, OpenTelemetry Collector, traces, structured logs and dashboards. | One trace crosses service boundaries; service-level request/error/latency metrics are visible. |
| 4. Fault lab (W7) | Add isolated fault injector and experiment ledger; implement crash, CPU, memory, DB delay/failure, network delay/loss, bad rollout, overload. | Every injection has start/end time, target, parameters and cleanup status. |
| 5. Dataset builder (W8) | Align telemetry into windows; parse log templates; aggregate spans and join with ground-truth labels. | Versioned feature schema; leakage checks; train/validation/test manifest grouped by run. |
| 6. Baselines (W9–10) | Implement threshold rules, Isolation Forest, Random Forest/XGBoost, calibration and SHAP evidence. | Automated training/evaluation scripts and baseline metrics. |
| 7. RCA layer (W11–12) | Add root-service ranking, trace/dependency features, unknown/low-confidence path; compare MLP/GNN only if feasible. | Top-k/MRR report and modality/topology ablations. |
| 8. Recovery controller (W13–14) | Implement allow-listed restart/rollback/scale/retry actions, RBAC, cooldowns, locks, dry-run and verification. | Actions work in test namespace; every decision audited; failed recovery escalates. |
| 9. Integrated experiments (W15–16) | Run 20–30 repetitions per fault family plus normal controls and workload variations. | Reproducible raw run logs and results; no uncleaned experiments. |
| 10. Analysis & final report (W17–18) | Statistical comparison, ablations, limitations, architecture/UML diagrams, final demo/video. | Defensible conclusions; results can be regenerated from scripts and configs. |

## 10.1 Repository structure

autonomous-web-recovery/
  apps/
    node-gateway/          # Node.js gateway/UI API
    order-service/         # Spring Boot
    payment-service/       # Spring Boot
    inventory-service/     # Spring Boot
    notification-service/  # Node.js (optional)
  ai-service/
    api/                   # FastAPI inference endpoints
    features/              # versioned schema + aggregation
    training/              # train/evaluate/calibrate scripts
    models/                # versioned artifacts/metadata
  recovery-controller/     # Spring Boot or Node.js; allow-listed actions only
  observability/
    prometheus/ grafana/ otel-collector/ traces/ logs/
  fault-lab/               # injectors, cleanup, workload generator
  datasets/
    raw/ processed/ splits/ manifests/
  experiments/             # run matrix, seeds, result exports
  deploy/kubernetes/        # manifests/Helm; no production secrets
  tests/                    # unit, integration, chaos, safety tests
  docs/                     # research, diagrams, model card, runbook

## 10.2 Internal API sketch

| Endpoint | Purpose | Access design |
| --- | --- | --- |
| GET /api/health | Aggregate health/SLO state. | Read-only dashboard access. |
| GET /api/incidents/{id} | Incident timeline, diagnosis, evidence and action history. | Read-only; redact secrets and personal data. |
| POST /internal/diagnosis | Send aggregated evidence to model service. | Service-to-service only; schema validation. |
| POST /internal/recovery/propose | Controller receives a structured action enum and target. | Internal only; controller still runs policy checks. |
| POST /admin/experiments | Launch an isolated fault experiment. | Admin-only, authenticated, namespace/time limits. |
| GET /api/experiments/{id}/results | Expose detection, RCA, recovery and safety metrics. | Read-only result export. |

# 11. Risks, security, reproducibility and research claims

| Risk | Mitigation |
| --- | --- |
| Synthetic-to-real gap | Benchmark public RCAEval/GAIA separately from your custom testbed; avoid claiming production generalization from injection-only data. |
| Label leakage | Hide injector event logs/IDs and post-fault metadata from model inputs; split complete run episodes. |
| Class imbalance | Report macro-F1 and per-class metrics; use class weights and episode-aware sampling. |
| Model overconfidence / unknown fault | Calibrate probabilities, use OOD/low-confidence escalation, and make no mutation on ambiguous cases. |
| Recovery loops / cascading action | Cooldown, max action counts, per-service lock, action budget, rollback and stop conditions. |
| Kubernetes privilege abuse | Dedicated test namespace, least-privilege RBAC, no host access, no cluster-admin, audit logs. |
| Resource constraints | Start with Prometheus + OTel + one trace/log backend; run heavy deep models only as optional research. |
| Research novelty overclaim | Acknowledge DiagFusion and related RCA systems; claim contribution in evaluated closed-loop decision/safety/verification only if experiments support it. |
| Dataset and code drift | Pin dataset versions/commits, dependency lockfiles, container digests, model artifacts and experiment seeds. |

## Recommended final research statement

“We design and evaluate a reproducible autonomous recovery loop for a cloud-native web application. The system combines anomaly detection, multimodal fault diagnosis and root-cause ranking with confidence-aware, allow-listed remediation, followed by sustained SLO-based verification. We compare simple rules and classical ML with multimodal/dependency-aware variants, and evaluate detection quality, root-cause ranking, time-to-recovery and unsafe-action rate on public RCA benchmarks and controlled fault-injection experiments.”

Important qualification: Treat the statement above as the proposed contribution, not a proven novelty claim. Before publication, conduct a final related-work search for diagnosis-driven remediation and confidence-gated self-healing systems, including the latest RCAEval-related work [4].

# 12. References and implementation resources

The list below prioritizes primary research papers, dataset repositories and official technical documentation. Use the linked source as the authority for current release/version details and applicable licenses.

[1] Shenglin Zhang et al. “Failure Diagnosis in Microservice Systems: A Comprehensive Survey and Analysis.” arXiv:2407.01710, 2024/2025.. https://arxiv.org/abs/2407.01710 Survey of 98 studies, datasets, methods and evaluation metrics.

[2] Shenglin Zhang et al. “Robust Failure Diagnosis of Microservice System through Multimodal Data.” arXiv:2302.10512, 2023.. https://arxiv.org/abs/2302.10512 DiagFusion; multimodal representations and dependency graph.

[3] Fei Gao, Ruyue Xin, Xiaocui Li, Yaqiang Zhang. “Are GNNs Actually Effective for Multimodal Fault Diagnosis in Microservice Systems?” arXiv:2501.02766, 2025.. https://arxiv.org/abs/2501.02766 DiagMLP; critical baseline for testing graph model value.

[4] Luan Pham et al. “RCAEval: A Benchmark for Root Cause Analysis of Microservice Systems with Telemetry Data.” WWW 2025 Companion; project updated with later benchmarks in 2026.. https://github.com/phamquiluan/RCAEval Code, public benchmark and dataset access instructions; 735 cases described by the repository.

[5] CloudWise Open Source. “GAIA — Generic AIOps Atlas dataset.”. https://github.com/CloudWise-OpenSource/GAIA-DataSet Multimodal metrics, logs, traces and injection metadata.

[6] RCAEval dataset repository on Hugging Face.. https://huggingface.co/datasets/phamquiluan/RCAEval Parquet data and case index; check current storage/terms.

[7] Microsoft. “Azure Public Dataset.”. https://github.com/Azure/AzurePublicDataset Public Azure workload/serverless traces; primarily workload data rather than labeled web-app RCA.

[8] Google. “Cluster Data: Borg cluster traces.”. https://github.com/google/cluster-data Large cluster traces useful for workload/capacity research, not as direct RCA labels.

[9] LogPAI. “LogHub: A Large Collection of System Log Datasets.”. https://github.com/logpai/loghub Log research and parser evaluation.

[10] YData / Yahoo Research. “Labeled Time-Series Anomalies (S5).”. https://github.com/yahoo/egads Anomaly detection data, not service-root-cause labels.

[11] Kubernetes Documentation. “Self-healing.”. https://kubernetes.io/docs/concepts/architecture/self-healing/ Platform capabilities that must be treated as existing baseline.

[12] Kubernetes Documentation. “Configure Liveness, Readiness and Startup Probes.”. https://kubernetes.io/docs/tasks/configure-pod-container/configure-liveness-readiness-probes/ Health-probe behavior and cascading-failure cautions.

[13] Prometheus Documentation. “Instrumentation practices.”. https://prometheus.io/docs/practices/instrumentation/ Request count, errors and latency metrics.

[14] OpenTelemetry. “Spring Boot starter / Java instrumentation.”. https://opentelemetry.io/docs/zero-code/java/spring-boot-starter/ Spring Boot instrumentation choices; Java agent is a common starting point.

[15] OpenTelemetry. “Node.js getting started.”. https://opentelemetry.io/docs/languages/js/getting-started/nodejs/ Node.js traces and metrics setup.

[16] OpenTelemetry. “Instrumentation ecosystem for Java.”. https://opentelemetry.io/docs/languages/java/instrumentation/ Context propagation, semantic conventions and log correlation.

[17] KeepHQ. “Keep — Open Source AIOps and Alert Management.”. https://github.com/keephq/keep Declarative alert-driven automation reference.

[18] KubeHeal. “OpenShift AI Ops Self-Healing Platform.”. https://github.com/KubeHeal/openshift-aiops-platform Open-source hybrid deterministic/ML self-healing reference; assess repository status and fit.

[19] Chaos Mesh. “Chaos Engineering Platform.”. https://chaos-mesh.org/ Kubernetes fault injection for repeatable experiments.

[20] LitmusChaos. “Cloud-native chaos engineering.”. https://litmuschaos.io/ Alternative Kubernetes chaos experiment framework.

[21] Liu, Ting, Zhou. “Isolation Forest.” ICDM 2008.. https://doi.org/10.1109/ICDM.2008.17 Foundational isolation-based anomaly detector.

[22] Du et al. “DeepLog: Anomaly Detection and Diagnosis from System Logs through Deep Learning.” ACM CCS 2017.. https://doi.org/10.1145/3133956.3134015 Sequence-model baseline for log anomaly detection.

[23] He et al. “Drain: An Online Log Parsing Approach with Fixed Depth Tree.” IEEE ICWS 2017.. https://doi.org/10.1109/ICWS.2017.13 Log template extraction prior art.

[24] Lundberg and Lee. “A Unified Approach to Interpreting Model Predictions.” NeurIPS 2017.. https://proceedings.neurips.cc/paper/2017/hash/8a20a8621978632d76c43dfd28b67767-Abstract.html SHAP for model feature attribution.

[25] Prometheus. “Alerting overview.”. https://prometheus.io/docs/alerting/latest/overview/ Alert rule and Alertmanager concepts.

[26] OpenTelemetry. “Node.js.”. https://opentelemetry.io/docs/languages/js/ Current JS support status; traces and metrics are stable while logs status may evolve.