AUTOHEAL AI

COMPLETE PHASE-WISE
IMPLEMENTATION HANDBOOK

Autonomous Web Application Recovery System Using AI-Based Fault Diagnosis

From a clean Windows setup to a tested AI-assisted recovery prototype

INSTALL  •  BUILD  •  OBSERVE  •  DIAGNOSE  •  RECOVER  •  VERIFY

Prepared for a university course project
Version 1.0  |  Toolchain reviewed 15 October 2026

# How to use this handbook

This is an execution guide. Read it in order, complete one phase, test it, and commit the working code before moving on. Do not install every tool or implement every subsystem in week one. Each phase has a small result that must work before the next phase starts.

Recommended approach Build a normal application first, instrument it, inject controlled faults, create labelled data, compare diagnosis models, and only then enable controlled autonomous recovery.

## Who this handbook is for

A student implementing the approved project on a Windows laptop.

A beginner who needs installation instructions and explanations of why each component exists.

A project team that needs a reproducible methodology, not only a dashboard demo.

## Important assumptions

Primary machine: 64-bit Windows with permission to install developer tools and enable WSL when required.

Run the first version locally with Docker Compose; introduce Kubernetes only after Compose is stable.

This is a controlled academic prototype. Never connect autonomous remediation to important production systems.

Numbers in examples are illustrative until they are measured by experiments.

# Contents

1. Project definition and measurable outcomes

2. Architecture and component responsibilities

3. Recommended software versions and official downloads

4. Windows installation and verification

5. Repository structure and development rules

Phase 0 — Laptop readiness and installation

Phase 1 — Repository baseline

Phase 2 — Spring Boot services

Phase 3 — Node.js gateway and React UI

Phase 4 — PostgreSQL and Docker Compose

Phase 5 — Health and observability instrumentation

Phase 6 — Prometheus/Grafana

Phase 7 — Fault injection

Phase 8 — Dataset generation and labels

Phase 9 — Anomaly detection

Phase 10 — Supervised diagnosis

Phase 11 — Root-cause ranking

Phase 12 — Recovery policy and safety

Phase 13 — Verification and knowledge base

Phase 14 — Kubernetes

Phase 15 — Experimental evaluation

Phase 16 — Final integration and demonstration

Appendices — API/data schemas, troubleshooting, metrics and references

# 1. Project definition and measurable outcomes

## 1.1 Approved title and application name

Approved course title: “Autonomous Web Application Recovery System Using AI-Based Fault Diagnosis.” Application name: AutoHeal AI. Tagline: Detect. Diagnose. Recover. Verify.

## 1.2 Problem statement

A web application may fail because a service crashes, a database slows down, CPU or memory becomes saturated, a network dependency times out, or a new deployment introduces a regression. Monitoring can reveal symptoms, but the symptom does not always identify the root cause. A restart may fix one fault but be ineffective or risky for another. AutoHeal AI will gather telemetry, detect abnormal behaviour, rank probable root causes, choose an approved recovery action and verify whether the service returns to a healthy state.

## 1.3 Four distinct capabilities

Detection asks: “Is the observed behaviour abnormal?”

Diagnosis asks: “Which service/dependency is most likely responsible, and what evidence supports that conclusion?”

Recovery asks: “Which approved action has a reasonable likelihood of restoring service at acceptable risk?”

Verification asks: “Did health actually recover, or should the system stop and escalate?”

## 1.4 Measurable objectives

Build a distributed test application with reproducible dependencies and health endpoints.

Collect metrics, logs and traces with service identity and time-window correlation.

Generate a labelled custom dataset through controlled fault injection and use a public RCA benchmark where suitable.

Compare threshold/rule baselines with classical ML for detection and fault classification.

Add dependency-aware root-cause ranking and expose evidence behind each diagnosis.

Implement allowlisted recovery, a safety gate, an audit record and post-action verification.

Evaluate diagnosis quality, recovery performance, safety and overhead with repeated experiments.

## 1.5 Claims to avoid

Do not claim that the system can repair every production failure. Do not call an uncalibrated model score “certainty.” Automatic container restart alone is not novelty; Kubernetes already supplies basic self-healing [11]. A stronger contribution is a measured integration of telemetry-aware diagnosis, risk/confidence checks, bounded remediation and recovery verification in a reproducible testbed.

# 2. Architecture and component responsibilities

## 2.1 Proposed service layout

Browser / React dashboard
        |
        v
Node.js / Express API gateway  ----->  Spring Boot order-service
        |                                      |
        |                                      +----> Spring Boot inventory-service
        |                                      |
        |                                      +----> PostgreSQL
        |
        +----> Spring Boot recovery-controller -----> approved action adapter
                         ^
                         |
      Prometheus metrics + OpenTelemetry traces/log context
                         |
                         v
            Python diagnosis service
  anomaly detection + fault classification + root-cause ranking

Start with a Node.js gateway, one Spring Boot business service and PostgreSQL. Add another service only after the initial path works. This avoids debugging too many components at once.

## 2.2 Component responsibilities

| Component | Responsibility | Must not do |
| --- | --- | --- |
| React UI | Display health, incident history, diagnosis evidence and recovery state. | Make privileged recovery decisions in the browser. |
| Node.js gateway | Route user requests and provide a single entry point. | Hold cluster-admin credentials or act as the AI model. |
| Spring Boot service | Implement business endpoints and emit health/metrics/traces. | Self-modify because an ML model predicts a fault. |
| Python diagnosis service | Return anomaly scores, fault class and ranked causes. | Execute shell commands or Kubernetes operations. |
| Recovery controller | Check policy, execute allowlisted action, verify and audit. | Accept arbitrary command strings from the model. |
| Prometheus/Grafana/OTel | Collect metrics, visualize health and move telemetry. | Treat telemetry as guaranteed ground truth. |
| PostgreSQL | Store application data and incident/recovery records. | Store secrets or unredacted credentials inside incident rows. |

## 2.3 Main closed-loop flow

1. Observe telemetry in fixed windows.
2. Detect anomaly (threshold or trained detector).
3. Collect service, dependency, log, trace and deployment evidence.
4. Diagnose likely fault and rank candidate root-cause services.
5. Generate recovery candidates from a fixed policy table.
6. Apply confidence, risk, cooldown and permission checks.
7. Execute one approved action in the test environment.
8. Verify health over several consecutive checks.
9. Store evidence, diagnosis, action, outcome and timing.
10. Stop/escalate on failed recovery or uncertain diagnosis.

## 2.4 Research contribution to test

Proposed research contribution: an evidence-linked, confidence/risk-aware recovery loop that combines metrics with selected log/trace and dependency data, executes only allowlisted remediation, and measures whether safety gating and verification improve outcomes over static rules. This is a hypothesis to test, not a novelty guarantee.

# 3. Recommended software versions and official downloads

Version snapshot date: 15 October 2026. Keep the selected release line and use the latest security patch available at installation time. Freeze all tested versions in `docs/version-manifest.md`; do not upgrade mid-experiment without recording the change.

| Order | Tool | Recommended line / version | Role | Official download |
| --- | --- | --- | --- | --- |
| 1 | VS Code | Latest stable | Editor | code.visualstudio.com/Download |
| 2 | Git for Windows | Latest stable | Version control | git-scm.com/install/windows |
| 3 | Eclipse Temurin JDK | Java 21 LTS; latest 21.x patch | Compile/run Spring Boot | adoptium.net/temurin/releases/?version=21&os=windows&arch=x64&package=jdk |
| 4 | Node.js | 24.x LTS | Gateway and frontend tooling | nodejs.org/en/download |
| 5 | Python | 3.12.15, 64-bit | ML/diagnosis service | python.org/downloads/release/python-31215/ |
| 6 | Docker Desktop | Latest stable; WSL 2 backend | Run infrastructure containers | docs.docker.com/desktop/setup/install/windows-install/ |
| 7 | Spring Boot | 4.1.1 stable at snapshot; create via Initializr | Java services | start.spring.io |
| 8 | PostgreSQL | 17.x container line; pin tested patch | Relational data | hub.docker.com/_/postgres |
| 9 | Prometheus | 3.15.0 at snapshot | Metrics store/alerts | prometheus.io/download/ |
| 10 | Grafana OSS | 13.2.4 at snapshot | Dashboard | grafana.com/grafana/download/ |
| 11 | OpenTelemetry Collector | Latest stable at setup, then pin | Telemetry pipeline | opentelemetry.io/docs/collector/install/ |
| 12 | Minikube | Latest stable when Phase 14 begins | Local Kubernetes | minikube.sigs.k8s.io/docs/start/ |

Compatibility note Spring Boot 4.1.1 requires Java 17 or newer and supports Java through 26; Java 21 is compatible and is an LTS choice [1,2]. Python 3.12.15 is deliberately conservative for the scientific Python ecosystem and public RCA benchmark setup [6,15].

## 3.1 Why not install everything natively?

Install only development tools directly on Windows. PostgreSQL, Prometheus, Grafana and the Collector should run as pinned containers. Kubernetes is a later phase. The Maven Wrapper generated with Spring Initializr supplies the build tool, so a separate Maven installation is not needed at first.

## 3.2 Hardware expectations

| Computer capacity | Practical advice |
| --- | --- |
| 8 GB RAM | Build the API/UI and database first; keep monitoring small and postpone Kubernetes and large public dataset downloads. |
| 16 GB RAM | Recommended student setup for Compose, Grafana/Prometheus, modest ML training and a local cluster with resource limits. |
| 32 GB+ RAM | More comfortable for a full local cluster, traces and larger experiments. |

Docker Desktop lists Windows/virtualization/WSL prerequisites and an 8 GB RAM minimum; that is a minimum, not a comfortable capacity for running all services simultaneously [3]. Minikube itself lists CPU/memory/disk minimums that do not account for every other local service [14].

# 4. Windows installation and first verification

## 4.1 Install/update WSL 2 before Docker Desktop

Open Windows Terminal or PowerShell as Administrator. If WSL is not already installed, run:

wsl --install
wsl --update
wsl --version

Restart Windows if prompted. Confirm WSL is available and version 2 or newer. Install Docker Desktop with the WSL 2 backend. Docker documents WSL 2.1.5 as the minimum noted version and recommends keeping WSL current [3,4].

## 4.2 Install the six local tools

1. Install VS Code using its official Windows installer. A user installation is usually sufficient.

2. Install Git for Windows from the official page. Choose VS Code as the default editor if preferred.

3. Download Temurin JDK 21, Windows x64, MSI, JDK package. Do not choose JRE only; compiling Java requires the JDK.

4. Install Node.js 24.x LTS from the official Windows installer. It includes npm.

5. Install Python 3.12.15 for Windows 64-bit. Enable the PATH option if offered; use the Python launcher (`py`) when several versions exist.

6. Install Docker Desktop for Windows. Launch it and wait until the Docker engine reports that it is running.

## 4.3 Verify tool versions

Open a new PowerShell window after installers finish, then run:

java -version
javac -version
node -v
npm -v
python --version
py -0p
git --version
docker --version
docker compose version
wsl --version

Expected major versions: Java/Javac 21; Node v24.x; Python 3.12.15 if that patch is selected; Git prints a version; Docker and Compose print versions; WSL responds without error. A later patch in the same release line is acceptable if it is documented.

## 4.4 Verify Docker

docker run --rm hello-world

Docker should pull a small test image, run it, print a success message and remove the stopped container. If it cannot connect to the daemon, start Docker Desktop. If virtualization fails, check the machine’s virtualization setting or your school IT policy.

## 4.5 VS Code extensions

Extension Pack for Java and Spring Boot Extension Pack

Python and Pylance

Docker

ESLint

REST Client (optional, for repeatable API calls)

Gate before proceeding All version commands work in a fresh terminal and Docker can run hello-world. Save the output as `docs/environment-check.txt`.

# 5. Repository structure and working rules

## 5.1 Create the project

mkdir AutoHeal-AI
cd AutoHeal-AI
git init
mkdir docs, experiments, datasets, diagnosis-service, recovery-controller, gateway, frontend, app-services, monitoring, fault-injector

## 5.2 Suggested repository layout

AutoHeal-AI/
  app-services/order-service/       # Spring Boot business API
  app-services/inventory-service/   # add after first service works
  gateway/                          # Node.js / Express
  frontend/                         # React / Vite
  diagnosis-service/app/            # Python / FastAPI / scikit-learn
  recovery-controller/              # policy, action adapter, verifier
  fault-injector/                   # safe, controlled lab faults
  monitoring/prometheus/             # scrape rules and config
  monitoring/grafana/dashboards/     # exported dashboard JSON
  monitoring/otel-collector/         # Collector pipelines
  datasets/raw/ processed/ manifests/
  experiments/configs/ results/ reports/
  docker-compose.yml
  .env.example  .gitignore  README.md

## 5.3 Git and secret-handling rules

Commit each phase after its acceptance checklist passes; use clear messages such as `phase-02: add order-service health endpoint`.

Ignore `.env`, node_modules, Python virtual environments, `__pycache__`, Maven `target`, editor caches, local logs, private data and model binaries unless intentionally versioned.

Never commit database passwords, tokens, kubeconfig files, private keys or secrets in sample logs.

Record tool versions, model version, code commit, dataset manifest hash, random seed and experiment configuration for every result.

PHASE 00  |  Before Week 1

# Laptop readiness and installation

Phase outcome A verified Windows environment can compile Java, run Node/Python and start Docker containers.

## Step-by-step tasks

1. Check Windows edition/build, CPU architecture, available RAM and free disk in Settings → System → About and Task Manager. Prefer at least 16 GB RAM and around 40 GB free disk for the complete stack.

2. Enable hardware virtualization if Docker/WSL reports it unavailable. Follow manufacturer instructions and do not change managed-device firmware without permission.

3. Install/update WSL using the commands in Section 4.1 and restart if asked.

4. Install the six core tools in Section 3. Reopen PowerShell after setup so the refreshed PATH is loaded.

5. Run the version commands and store their output in the docs folder.

6. Run `docker run --rm hello-world` and confirm Docker Desktop is running Linux containers.

## Definition of done

All version commands run without PATH errors.

Docker can pull and run the test container.

Machine capacity and any limitations have been recorded.

## Common problems and fixes

Java works in one terminal but not another: reopen terminals and verify JAVA_HOME/PATH.

Python opens the Microsoft Store or wrong version: use `py -0p` and `py -3.12 --version`.

Docker says the WSL kernel is outdated: run `wsl --update`, reboot if required, then restart Docker Desktop.

PHASE 01  |  Week 1

# Repository baseline and API contract

Phase outcome The project has an agreed structure, startup notes, API contract and version manifest before service count grows.

## Step-by-step tasks

1. Create the repository folders shown in Section 5.2 and write a README with the exact approved project name, purpose, architecture, run instructions and safety boundary.

2. Create `.gitignore`. Ensure `.env` is ignored. Create `.env.example` with variable names and harmless placeholders only.

3. Write `docs/version-manifest.md` with the exact installed versions, download sources and date. Later add validated image tags.

4. Agree the first API paths: `GET /health`, `GET /api/orders`, `POST /api/orders`, `GET /api/diagnosis/current`, `GET /api/incidents`, `POST /api/recovery/dry-run`, and `GET /api/recovery/status`.

5. Commit the skeleton as `phase-01: initialize repository and contracts`.

## Definition of done

A new teammate can understand the goal and repository from the README.

API path ownership is documented.

No secrets are committed and version information is saved.

PHASE 02  |  Weeks 2–3

# Spring Boot business service

Phase outcome A Java business API builds, runs, reports health and provides the first endpoint for monitoring.

## Step-by-step tasks

1. Open https://start.spring.io/. Select Maven, Java, the current stable Spring Boot version 4.1.1 (or latest supported stable patch in the same line when beginning), group `com.autoheal`, artifact `order-service`, JAR packaging and Java 21.

2. Add the web/MVC starter, Spring Boot Actuator and Validation. Add Spring Data JPA and PostgreSQL Driver when database integration begins. Use the names provided by Initializr for the selected Boot version instead of copying starter names from an old tutorial.

3. Understand the generated files: `pom.xml` dependencies/build; `src/main/java` code; `src/main/resources/application.yml` configuration; `src/test/java` tests; `mvnw.cmd` Maven Wrapper.

4. Add a controller endpoint such as `GET /api/orders` that returns a small JSON payload. Use the generated base package and keep controller, service and persistence responsibilities separate as the project grows.

5. Enable Actuator health and the Prometheus metrics endpoint. Expose only required endpoints; do not expose every actuator endpoint publicly.

6. Build and run the application; in a second terminal query the health and business endpoints.

## Definition of done

`.\mvnw.cmd test` or `./mvnw test` succeeds using the generated wrapper.

`/actuator/health` returns a healthy status while running.

`/api/orders` returns JSON with a predictable HTTP response.

The service can be deliberately stopped and restarted.

## Common problems and fixes

Port already in use: stop the competing process or change the application port.

Build fails on Java version: verify `java -version` and the Java version in Initializr.

Health returns 404: confirm Actuator dependency, port and endpoint path.

## 2A. Example controller

// Adapt package name to the generated project.
@RestController
@RequestMapping("/api/orders")
public class OrderController {
  @GetMapping
  public Map<String, Object> listOrders() {
    return Map.of("orders", List.of(), "status", "ok");
  }
}

## 2B. Example application.yml

# Illustrative. Confirm property names against the generated Boot version.
server:
  port: 8081
management:
  endpoints:
    web:
      exposure:
        include: health,prometheus
  endpoint:
    health:
      probes:
        enabled: true

## 2C. Run and test

# PowerShell, inside order-service folder
.\mvnw.cmd test
.\mvnw.cmd spring-boot:run
# second terminal
curl.exe http://localhost:8081/actuator/health
curl.exe http://localhost:8081/api/orders

PHASE 03  |  Weeks 3–4

# Node.js gateway and React dashboard

Phase outcome A browser can call one gateway endpoint, and the dashboard clearly displays normal and error states.

## Step-by-step tasks

1. Inside `gateway`, run `npm init -y`, `npm install express axios`, and `npm install --save-dev nodemon`. Commit package.json and package-lock.json.

2. Create a Node server with `/health` and `/api/orders`. Forward the order request to Spring Boot with a finite HTTP timeout. Return a safe 502-style error if the upstream service fails; do not leak stack traces.

3. Use `ORDER_SERVICE_URL` as configuration. On the host this may be `http://localhost:8081/api/orders`; inside Compose use `http://order-service:8081/api/orders`.

4. Inside `frontend`, scaffold React with Vite using `npm create vite@latest . -- --template react`, then `npm install` and `npm run dev`.

5. Create a simple health card, a button to fetch `/api/orders`, and a visible error message when the service is down. Use a narrow CORS allowlist or Vite development proxy.

6. Keep recovery buttons read-only/dry-run at this phase.

## Definition of done

Node `/health` and forwarded API work from curl/browser.

When the business service is stopped, the gateway returns a bounded, clear error.

React displays both success and error states.

Lockfiles are committed and the UI cannot trigger a privileged recovery action.

## 3A. Example Node gateway

const express = require('express');
const axios = require('axios');
const app = express();
app.use(express.json());
app.get('/health', (_req, res) => res.json({status: 'ok'}));
app.get('/api/orders', async (_req, res) => {
  try {
    const url = process.env.ORDER_SERVICE_URL || 'http://localhost:8081/api/orders';
    const result = await axios.get(url, { timeout: 3000 });
    res.status(result.status).json(result.data);
  } catch {
    res.status(502).json({error: 'upstream_unavailable', message: 'Order service is unavailable'});
  }
});
app.listen(Number(process.env.PORT || 3000));

PHASE 04  |  Week 4

# PostgreSQL and Docker Compose

Phase outcome The application starts as a reproducible local stack with clear service names, health checks and externalized configuration.

## Step-by-step tasks

1. Define the first database tables: orders, incidents, observations, diagnoses, recovery_actions and experiment_runs. Store UTC timestamps and run IDs.

2. Create a Compose configuration that starts PostgreSQL, order-service and gateway on one Compose network. Add services only after the initial topology works.

3. Use a named database volume. Put local credentials in an untracked `.env`; keep `.env.example` free of actual secrets.

4. Use container service names for internal communication. `localhost` inside a container means that container itself, not the Windows host or a different service.

5. Run `docker compose config`, `docker compose up --build`, `docker compose ps` and `docker compose logs --tail=100`.

6. Once the stack works, pin the exact database image patch/digest and record it in the version manifest.

## Definition of done

Compose config validates and all containers start.

Database health check passes and application connects.

Browser → gateway → Spring Boot path works inside the container network.

A clean clone can start using the documented commands.

## Common problems and fixes

Connection refused: inspect Compose service name, health state, credentials and internal port.

Host port conflict: change only the host-side port mapping, not the internal port.

Data disappeared: do not run `docker compose down -v` unless intentionally deleting the named volume.

## 4A. Initial database service example

# Starter fragment; pin the exact tested patch tag after validation.
services:
  postgres:
    image: postgres:17-alpine
    environment:
      POSTGRES_DB: autoheal
      POSTGRES_USER: autoheal_user
      POSTGRES_PASSWORD: ${POSTGRES_PASSWORD}
    ports:
      - "5432:5432"
    volumes:
      - postgres_data:/var/lib/postgresql/data
    healthcheck:
      test: ["CMD-SHELL", "pg_isready -U autoheal_user -d autoheal"]
      interval: 10s
      timeout: 5s
      retries: 5
volumes:
  postgres_data:

This is a starter fragment, not a complete compose file. The exact image patch must be pinned when the stack is validated. Do not add Docker socket access to the diagnosis container.

PHASE 05  |  Weeks 5–6

# Health checks and observability instrumentation

Phase outcome Every service emits usable metrics and request evidence that can distinguish upstream symptoms from dependency causes.

## Step-by-step tasks

1. Give every component a stable service name: `gateway`, `order-service`, `inventory-service`, `postgres`, `diagnosis-service` and `recovery-controller`. Record environment, deployment version and experiment run ID where practical.

2. Add request count, error count, latency histograms, CPU/memory, DB latency/connections, restart/OOM events, dependency timeouts and deployment events.

3. Use OpenTelemetry SDKs or supported instrumentation for Java, Node.js and Python. Configure exporters/Collector endpoints explicitly and test that data reaches the backend.

4. Write structured logs with timestamp, service, level, trace/request ID, route, status code and error type. Redact credentials, authorization headers and sensitive user data.

5. Trace one request across the gateway into the business service and database. Confirm the trace contains service boundaries and span duration/error status.

6. Run normal traffic and a deliberate slow/failure scenario. Confirm metrics shift and relevant traces/logs contain the same incident context.

## Definition of done

All services have health endpoints and stable service names.

Request/error/latency and resource/database metrics are available.

Trace or request IDs allow log/trace correlation.

A test incident can be followed through the service dependencies.

## Common problems and fixes

No traces: check SDK exporter endpoint, Collector receiver and pipeline configuration.

Duplicate/high-cardinality metrics: do not use request IDs or unbounded raw URLs as metric labels.

Cannot correlate logs: standardize timestamps and include trace_id/request_id.

## 5A. Why observability comes before AI

The model cannot diagnose evidence the system does not collect. Metrics summarize behaviour, logs capture events and traces show request paths across dependencies. OpenTelemetry provides vendor-neutral APIs/SDKs and Collector components to create a telemetry pipeline [7,20].

## 5B. Minimum metric contract

| Signal | Example feature | Diagnostic use |
| --- | --- | --- |
| Request rate | requests per interval | Separates low traffic from outage or overload. |
| Error ratio | 5xx / total requests | Captures customer-visible failure. |
| Latency | p50, p95, p99 | Shows slow requests even when average looks normal. |
| Resources | CPU, memory, restart/OOM | Supports resource-exhaustion hypotheses. |
| Database | query latency, errors, connection count | Distinguishes DB cause from upstream symptom. |
| Dependency traces | slow/failed spans, span tree | Shows where request time is spent. |
| Release events | version, image tag, timestamp | Correlates failures with new releases. |

## 5C. Logging principles

Structured JSON is easier to analyze than arbitrary free-text logs. In the first release use counts or categories such as timeout, connection failure, OOM and validation error. Do not train a language model on raw application logs; that is unnecessary for the core prototype and may expose sensitive information.

PHASE 06  |  Week 6

# Prometheus and Grafana monitoring

Phase outcome The team can query telemetry, view the incident timeline and compare failures against static monitoring baselines.

## Step-by-step tasks

1. Add Prometheus as a container and mount `monitoring/prometheus/prometheus.yml` read-only. Pin Prometheus 3.15.0 as the checked release or record the exact newer stable version used [8].

2. Configure scrape targets matching real Compose service names and metric paths. Spring Boot commonly exposes its Prometheus endpoint at `/actuator/prometheus` once dependencies/configuration are correct.

3. Open the Prometheus targets page and confirm expected jobs are UP before building dashboards.

4. Run Grafana OSS as a container using a fixed tested tag (13.2.4 at this handbook snapshot). Add Prometheus as the data source using the Compose service DNS name, typically `http://prometheus:9090` from the Grafana container.

5. Build panels for request rate, 5xx ratio, p95 latency, CPU, memory and database latency. Add annotations for experiment start/end and deployment changes.

6. Export dashboard JSON into the repository. Add at least two baseline alerts: sustained high error ratio and sustained p95 latency, with thresholds selected from observed normal runs.

## Definition of done

All expected Prometheus targets are UP.

Grafana panels update and are reproducible from committed configuration.

A deliberate fault creates a visible dashboard or alert change.

Alerts and query definitions are version-controlled.

## Common problems and fixes

Target DOWN: inspect Prometheus targets and verify network DNS/metrics path.

Grafana empty: check data source URL from the container, metric names and target status.

Alert too noisy: tune thresholds on baseline observations and document them; do not hide false positives.

## 6A. Minimal Prometheus configuration example

global:
  scrape_interval: 10s
scrape_configs:
  - job_name: prometheus
    static_configs:
      - targets: ["prometheus:9090"]
  - job_name: order-service
    metrics_path: /actuator/prometheus
    static_configs:
      - targets: ["order-service:8081"]
  - job_name: diagnosis-service
    metrics_path: /metrics
    static_configs:
      - targets: ["diagnosis-service:8000"]

This is an example, not a universally correct final file. Actual scrape targets, ports and paths must match the Compose definitions and enabled endpoints.

PHASE 07  |  Week 7

# Controlled fault-injection framework

Phase outcome Faults can be injected repeatably with known ground truth, bounded resource use and complete incident records.

## Step-by-step tasks

1. Create a fault scenario registry with fixed IDs, allowed targets, parameter ranges, expected symptoms, maximum duration and cleanup procedure.

2. Implement fault types individually: application crash, CPU pressure, memory pressure, database outage, database latency, network delay/loss, faulty deployment and traffic overload.

3. Start with one fault at a time. Test compound faults only after each simple scenario is reliable.

4. Log a run ID, scenario ID, target service, planned/actual start/end, injection parameters, cleanup status and ground-truth root cause.

5. Keep every test isolated. Enforce `AUTOHEAL_LAB_MODE=true`, an allowlisted service, resource caps, a maximum runtime and a reliable cleanup/finally path.

6. Run a normal baseline session before and after each fault campaign. A fault injector must not cause arbitrary commands or unbounded URL/target choices.

## Definition of done

At least six scenarios execute and clean up repeatably.

Every episode has a stable run ID and known root-cause ground truth.

The timeline distinguishes normal, fault, action and verification windows.

The injector is blocked if lab mode is disabled or target is not allowlisted.

## Common problems and fixes

Fault does not create expected symptom: verify the injection actually took effect and capture configuration.

Laptop becomes unstable: stop parallel runs, reduce stress intensity and set hard limits.

A test leaves service unhealthy: execute cleanup and require a manual reset before the next episode.

## 7A. Fault matrix

| ID | Fault | Safe test technique | Expected clues | Initial recovery candidate |
| --- | --- | --- | --- | --- |
| F1 | Service crash | Stop an isolated test container or use test-only failure switch | Readiness fails; 5xx rises | Restart/replace instance |
| F2 | CPU overload | Bounded CPU stress in a test container | CPU and p95 latency rise | Scale only if sustained demand is confirmed |
| F3 | Memory pressure | Bounded memory allocation under explicit limits | Memory rises; possible OOM/restart | Restart only under a specific policy |
| F4 | Database outage | Stop/isolate test DB or disable test connection | DB errors and upstream failures | Retry/failover if configured, else escalate |
| F5 | DB latency | Controlled delay in test DB/proxy/query | DB spans and API latency rise | Retry/backoff or escalate |
| F6 | Network degradation | Bounded delay/loss in isolated lab network | Timeouts and span errors | Retry or route to healthy replica |
| F7 | Bad deployment | Deploy intentionally faulty test version | Error rises after release event | Rollback to known-good revision |
| F8 | Traffic overload | Bounded Locust/k6 traffic | Request rate and saturation rise | Scale/load-shed within limits |

## 7B. Example run manifest

{
  "scenario_id": "F5-order-db-latency-001",
  "fault_type": "DATABASE_LATENCY",
  "target_service": "postgres",
  "actual_start_utc": "<filled by injector>",
  "actual_end_utc": "<filled by injector>",
  "parameters": {"delay_ms": 700, "duration_seconds": 60},
  "cleanup_status": "completed",
  "ground_truth_root_cause": "postgres"
}

PHASE 08  |  Week 8

# Dataset generation, feature engineering and labels

Phase outcome A versioned, labelled dataset exists with episode-level split manifests and documented data lineage.

## Step-by-step tasks

1. Use the RCAEval benchmark to learn established diagnosis tasks and compare with public baselines. Its repository describes 735 failure cases across Online Boutique, Sock Shop and Train Ticket, 11 fault types, and metrics-only/multimodal suites [15].

2. Download only the required RCAEval suite/cases initially; the full Hugging Face data is large. Review the upstream dataset card, citation and license before redistributing the files [15,16].

3. Generate a custom dataset from the Spring Boot/Node test application. Run normal traffic under light/medium/high workloads and controlled fault episodes for each class.

4. Aggregate raw metrics into consistent fixed windows (start with 10 seconds). Add structured log counts, trace summaries, deployment timing and dependency features only when available at prediction time.

5. Create a manifest connecting each window to run_id, timestamps, fault type, root-cause service, injection phase and recovery outcome.

6. Split by full fault episode/run ID before generating windows. Use a first 70/15/15 train/validation/test split, then freeze test data before tuning.

## Definition of done

Raw data and derived features are stored separately.

Every episode has known labels and traceable timestamps.

No single fault episode contributes windows to multiple splits.

A data dictionary records units, missing-value policy and label meaning.

## 8A. Dataset and label design

| Field group | Example fields | Rule |
| --- | --- | --- |
| Identity | run_id, scenario_id, service, timestamp, app_version | Keep for grouping/audit; remove unique identifiers from predictive features. |
| Request metrics | request_count, 5xx_count, error_ratio, p95_latency | Use same window and denominator across samples. |
| Resources | cpu, memory, restart_count, oom_count | Normalize units; retain missingness flags if meaningful. |
| Dependency/DB | db_latency, db_errors, timeouts, failed_spans | Use service-aware aggregation. |
| Log/trace summary | error_event_count, exception_family, failed_span_ratio | Redact sensitive content; avoid unbounded raw text initially. |
| Labels | fault_class, root_cause_service, root_cause_indicator | Never feed target labels or future outcome data into input features. |
| Recovery outcomes | action_type, verification_status, MTTR | Target for recovery evaluation, not fault prediction. |

## 8B. Suggested first experiment size

Begin with eight fault types × 30 independent episodes = 240 fault episodes, plus at least 60 normal episodes spread across workload levels. This is a starting plan, not a statistical guarantee. Increase repetitions if confidence intervals are wide or fault behaviour is highly variable.

## 8C. Avoid leakage and imbalance

Do not randomly split adjacent telemetry windows from one episode into train and test. Split by run_id/episode first.

Do not use injection labels, explicit injector log messages, future values, recovery action or recovery result as model inputs.

Fit imputers/scalers only on training data; apply the same fitted pipeline to validation/test.

Use class weights or resampling only inside the training fold; report per-class recall and macro-F1.

Do not silently discard failed injections or missed faults; include them in the experiment accounting.

PHASE 09  |  Week 9

# Anomaly-detection baselines

Phase outcome The detector identifies abnormal windows and is compared fairly with a static threshold baseline.

## Step-by-step tasks

1. Implement fixed rules for sustained 5xx ratio, excessive p95 latency and service-unavailable signals. Treat these as a baseline, not the final diagnosis.

2. Build an Isolation Forest model using predominantly normal windows from the training partition. Use numeric window features and a preprocessing pipeline.

3. Choose the alert threshold using validation data and an acceptable false-positive rate. Do not assume the Isolation Forest output is a calibrated fault probability.

4. Run the frozen detector against held-out fault episodes and normal episodes. Record window-level and incident-level results.

5. Compare detection precision, recall, F1, false-positive rate and mean time to detect (MTTD). Document the cost of missed faults versus false alerts.

## Definition of done

You can replay saved feature windows through the rule and ML detector.

The anomaly threshold is chosen on validation data and frozen before final testing.

Detection metrics are reported for normal and fault episodes.

## 9A. Create the Python environment

# Run inside diagnosis-service, using PowerShell
py -3.12 -m venv .venv
.\.venv\Scripts\Activate.ps1
python -m pip install --upgrade pip
python -m pip install fastapi uvicorn scikit-learn pandas numpy joblib pydantic
python -m pip freeze > requirements.txt

Keep dependencies in a project-specific virtual environment, not global Python. Official scikit-learn guidance recommends a virtual environment and 64-bit Python [6]. If policy blocks activation scripts, do not weaken system policy casually; run the Python executable inside the `.venv` folder directly or follow IT guidance.

## 9B. Metrics to calculate

| Metric | Meaning | Why |
| --- | --- | --- |
| Precision | Alerts corresponding to faults / all alerts | Controls unnecessary recovery triggers. |
| Recall | Detected faults / all real faults | Measures missed failures. |
| Macro-F1 | F1 averaged over classes | Balances performance for rare classes. |
| False-positive rate | Normal samples incorrectly alerted / normal samples | Critical when alerts can trigger actions. |
| MTTD | First valid detection minus injection start | Measures detection delay. |

PHASE 10  |  Weeks 10–11

# Supervised fault classification

Phase outcome Given an incident window, the model predicts a fault family and outputs inspectable class-level scores.

## Step-by-step tasks

1. Start with Random Forest because it is a practical baseline for structured telemetry. Compare a gradient-boosted tree only after the data pipeline and split are correct.

2. Initial classes: APPLICATION_CRASH, CPU_EXHAUSTION, MEMORY_PRESSURE, DATABASE_FAILURE, DATABASE_LATENCY, NETWORK_DEGRADATION, BAD_DEPLOYMENT, TRAFFIC_OVERLOAD and NORMAL.

3. Freeze the episode-level split. Fit missing-value handling, transforms and model only on training data. Do a small validation-based parameter search; do not use the test partition for tuning.

4. Report a confusion matrix, macro-F1, balanced accuracy and per-class precision/recall/F1. Examine failure pairs such as DB latency versus network degradation.

5. Save the model and a metadata file containing code commit, training timestamp, feature schema version, dataset manifest hash, label map and validation metrics.

6. If confidence gates a recovery decision, evaluate probability calibration with validation data. An uncalibrated class probability is not reliable confidence.

## Definition of done

Model produces fault class and per-class score for held-out episodes.

The test set was not used to tune parameters or thresholds.

Preprocessing, feature order and model are versioned together.

Error analysis shows which classes are confused and why.

## 10A. Model selection guidance

| Model | Recommended use | Caution |
| --- | --- | --- |
| Rule-based classifier | Always keep as interpretable baseline. | Can fail when several causes create similar symptoms. |
| Random Forest | First supervised model for structured features. | Inspect calibration and class-specific errors. |
| Gradient-boosted trees | Comparison candidate once the baseline is reliable. | Tune carefully and pin library versions. |
| LSTM/Transformer | Optional if time-sequence context adds measurable value. | Needs more data and is harder to explain. |
| Graph Neural Network | Research extension only if graph-aware ablations justify it. | Not automatically better; requires robust graph labels/features. |
| LLM/RAG | Optional natural-language summary of structured evidence/runbooks. | Do not give it unrestricted execution authority. |

PHASE 11  |  Week 12

# Root-cause ranking and explainable evidence

Phase outcome The diagnosis service ranks the likely faulty component and supplies evidence, alternatives and model metadata.

## Step-by-step tasks

1. Represent the architecture as a directed dependency graph G=(V,E), where nodes are services/databases and edges are observed or configured calls.

2. Validate the graph using traces; update it when a service dependency changes. Keep the graph version in each diagnosis record.

3. Implement a transparent score using local anomaly, failed-span ratio, latency contribution, restart/OOM evidence and deployment timing. Choose weights on validation data and document them.

4. Penalize symptom-only hypotheses only when supported by evidence. A slow gateway may reflect a slow database; the graph helps separate the visible symptom from the probable cause.

5. Return ranked root causes with evidence IDs and alternative hypotheses. Keep a score distinct from a calibrated probability.

6. Compare graph-aware ranking with feature-only ranking. Use RCAEval for an independent root-cause benchmark where schemas/methodology match [15].

## Definition of done

Graph edges reflect real dependency paths.

Diagnosis output contains a ranked list and evidence, not just a flat label.

The score formula/weights are versioned.

Top-1, Top-3 and MRR are evaluated on held-out episodes.

## 11A. Starter root-cause score

root_cause_score(service) =
    w1 * local_anomaly_score
  + w2 * error_span_ratio
  + w3 * latency_contribution
  + w4 * restart_or_oom_evidence
  + w5 * deployment_change_evidence
  - w6 * symptom_only_penalty

## 11B. Example response schema

{
  "fault_class": "DATABASE_LATENCY",
  "ranked_root_causes": [
    {"service": "postgres", "score": 0.91,
     "evidence": ["db_latency_high", "slow_db_spans"]},
    {"service": "order-service", "score": 0.58,
     "evidence": ["p95_latency_high", "dependency_wait_high"]}
  ],
  "model_version": "rf-001",
  "graph_version": "dep-003",
  "feature_window_seconds": 10
}

All numbers above are illustrative. If a score is not calibrated, call it a ranking score rather than confidence. Feature importance is not causal proof; explanations should identify observed evidence and competing explanations.

PHASE 12  |  Week 13

# Recovery policy, safety gate and action execution

Phase outcome The controller can deny unsafe decisions and execute only pre-approved, bounded remediation in the lab.

## Step-by-step tasks

1. Keep the Python diagnosis service separate from privileged execution. It returns fault class, ranked causes, evidence and model version.

2. Build a server-side mapping from fault/evidence states to named candidate actions. The model must never return arbitrary shell commands, Kubernetes resource names or scripts.

3. Implement a state machine: OBSERVED → DIAGNOSED → CANDIDATE_SELECTED → POLICY_CHECKED → DRY_RUN/AWAITING_APPROVAL/EXECUTING → VERIFYING → RECOVERED/PARTIAL/FAILED/ESCALATED.

4. Add checks: lab environment, action allowlist, allowed target, calibrated confidence where used, risk tier, cooldown, attempt cap, known-good rollback revision and audit entry.

5. Start in dry-run mode. Display the action that would be executed and why, but do not change the service. Review false positives and incorrect action proposals.

6. Enable only one low-risk action after dry-run review, such as restart of a disposable test service. Add rollback/scale later with explicit min/max limits.

7. Use a least-privilege Kubernetes service account in Phase 14. Never run the controller as cluster-admin.

## Definition of done

Diagnosis service has no cluster credentials or Docker socket.

Unknown target/action is rejected.

Dry-run records evidence, action, risk, allow/deny and reason.

Repeated attempts are bounded and unresolved incidents escalate.

## 12A. Initial policy table

| Diagnosis/evidence | Action candidate | Safety rule |
| --- | --- | --- |
| Process absent / readiness failed | Restart/replace instance | Lab only, cooldown and retry cap. |
| Error spike follows identifiable new release | Rollback revision | Known-good revision must exist; verify after rollback. |
| Sustained traffic plus resource saturation | Scale within limits | Require metrics/HPA policy; never unbounded scaling. |
| Database failure | Retry/backoff or configured failover | No blind destructive database restart in initial version. |
| Network degradation | Bounded retry or route to healthy replica | Retry must be safe/idempotent; alternate must be healthy. |
| Unknown/conflicting diagnosis | No action / ask for approval | Default to escalate rather than guess. |

## 12B. Permissions and audit

In Compose, do not mount the Docker socket inside the AI service. In Kubernetes, use a dedicated service account and namespaced Role/RoleBinding with only required resources and verbs. Every action event should store the policy version, diagnosis reference, caller, target, decision, timestamps, outcome and verification evidence.

PHASE 13  |  Weeks 13–14

# Recovery verification and incident knowledge base

Phase outcome The controller determines whether the application actually recovered and preserves an auditable incident history.

## Step-by-step tasks

1. Define recovery success using application health, user-facing error rate, latency, dependency health and restart/OOM state—not just a successful command exit code.

2. Use a verification window and require several consecutive healthy checks. Adjust window and thresholds based on startup time, workload and normal baseline behaviour.

3. Classify each action result as SUCCESS, PARTIAL, FAILED or ESCALATED. If the deadline passes, stop retrying and raise an incident.

4. Store the evidence snapshot, diagnosis/ranked causes, model/graph version, candidate and chosen action, safety decision, execution duration and verification result.

5. Initially use history for audit and offline evaluation. Do not retrain/update live models automatically after every incident; first validate historical feedback quality.

## Definition of done

Every recovery action has a final state.

Verification failure is never recorded as recovery success.

Action retries are bounded and unresolved incidents escalate.

Incident history can be queried and shown in the dashboard.

## 13A. Example verification rule

SUCCESS only if all hold for 3 consecutive checks:
- readiness/health is healthy
- 5xx ratio below configured limit
- p95 latency below configured limit
- critical dependency checks healthy
- no fresh restart/OOM loop

Otherwise mark PARTIAL/FAILED and escalate after bounded retries.

Set thresholds based on observed normal operation. On low-volume services, error percentages can swing sharply; use a minimum request count or combine the percentage with health checks and absolute error count.

PHASE 14  |  Weeks 14–15

# Kubernetes integration with Minikube

Phase outcome The validated Compose stack runs on a local cluster with health probes and narrowly scoped recovery permissions.

## Step-by-step tasks

1. Do this only after Docker Compose is stable. Kubernetes already restarts failed containers and replaces failed Pods; the project must measure diagnosis and higher-level recovery beyond native self-healing [11].

2. Install the latest stable Minikube using the official Windows guide. Start a cluster with Docker as driver and verify status plus nodes.

3. Build the gateway and Spring Boot images. Load them into Minikube using the documented image-loading approach or use a registry available to the cluster.

4. Create namespace, Deployments, Services, ConfigMaps and Secrets. Add startupProbe, readinessProbe and livenessProbe with different purposes and realistic startup grace periods.

5. Deploy the app and verify every Pod becomes Ready. Inspect events, logs and service DNS before testing recovery.

6. Add a dedicated service account and namespace-scoped Role/RoleBinding for the recovery controller. Start with read-only state inspection, then enable one allowlisted restart/rollback/scale action at a time.

7. Record native Kubernetes restarts/probe outcomes separately from actions performed by AutoHeal AI. This is necessary for fair evaluation.

## Definition of done

Minikube node is Ready and app namespace is healthy.

Probe semantics and thresholds are documented.

Recovery controller cannot act outside the permitted namespace/resources.

The experiment log distinguishes native Kubernetes recovery from AI-initiated remediation.

## Common problems and fixes

Pods Pending: inspect events, resource requests, image availability and node capacity.

Crash loop: inspect startup logs and liveness timing.

Service DNS fails: inspect namespace, Service selector and Pod labels.

## 14A. Verify Minikube

minikube start --driver=docker
minikube status
kubectl get nodes
kubectl get pods -A

If kubectl is absent, install it using official guidance linked by the Kubernetes/Minikube documentation. Minikube documents CPU, memory and disk minimums, but the running app, metrics stack and model also need resources [14].

PHASE 15  |  Weeks 16–17

# Experimental evaluation, ablations and statistics

Phase outcome The project produces fair, reproducible evidence for or against its hypotheses, including false positives and failed recovery cases.

## Step-by-step tasks

1. Freeze the evaluation protocol and test-set manifest before tuning. Keep the same held-out episodes for every model comparison.

2. Compare static thresholds, rule-based diagnosis, Random Forest on metrics, multimodal features and dependency-aware ranking. Keep the recovery policy identical when testing diagnosis quality.

3. Run the custom fault campaign repeatedly at multiple workloads. A reasonable start is 8 fault types × 30 independent episodes = 240 fault episodes, plus at least 60 normal episodes.

4. Run ablations: remove logs/traces, remove dependency graph, remove historical-success features and compare detector choices. Keep safety checks active in all real action experiments.

5. Measure detection precision/recall/F1/false-positive rate/MTTD; diagnosis macro-F1/top-1/top-3/MRR; recovery success/MTTR; unsafe-action rate/escalation; and observability/diagnosis overhead.

6. Report mean/median and dispersion; use bootstrap confidence intervals for metrics where useful. For matched episode comparisons, consider paired tests such as Wilcoxon signed-rank if their assumptions/design are suitable.

7. Keep failed injections, missed faults, incorrect decisions and incomplete recovery in the records. Do not report only successful examples.

## Definition of done

Every run has code/model/config version and random seed.

Splits are by complete episode/run ID.

Each comparison uses the same test episodes.

Results include confidence intervals or uncertainty and a written analysis of failures.

## 15A. Research hypotheses

H1: telemetry-based anomaly detection improves detection quality over static threshold rules under the tested workloads.

H2: supervised diagnosis improves fault-class macro-F1/per-class recall over handcrafted rules on held-out episodes.

H3: dependency-aware ranking improves Top-1/Top-3 root-cause localization or MRR over a graph-free model.

H4: safety gating plus post-action verification reduces incorrect/unverified autonomous actions and improves verified recovery outcomes.

## 15B. Comparison plan

| Variant | What it tests |
| --- | --- |
| B0 Static thresholds | A simple fault-trigger baseline. |
| B1 Rule-based diagnosis | A transparent hand-authored fault mapping. |
| B2 Random Forest on metrics | Value of supervised structured telemetry. |
| B3 Metrics + structured logs/traces | Contribution of multimodal evidence. |
| B4 Dependency-aware ranking | Contribution of service graph/trace relationship. |
| B5 Full system | Detector + diagnosis + safe policy + verification. |
| Ablation: no graph | Whether dependency knowledge improves RCA. |
| Ablation: no logs/traces | Whether additional modalities add value. |
| Ablation: no historical-success features | Whether verified history helps score actions. |
| Safety comparison | Assess proposed vs baseline decisions in a sandbox or dry-run; do not intentionally run dangerous unguarded recovery. |

## 15C. Metric definitions

| Area | Measure | Operational definition |
| --- | --- | --- |
| Detection | Precision, recall, F1, false-positive rate | Evaluate at both window and incident level. |
| Timing | MTTD | First valid detection timestamp minus fault injection start. |
| Diagnosis | Macro-F1, balanced accuracy, confusion matrix | Class prediction on held-out episodes. |
| Localization | Top-1, Top-3, MRR | Rank of ground-truth root-cause service. |
| Recovery | Success rate, MTTR, attempts | Use verified healthy time; report non-recoveries separately. |
| Safety | Unauthorized action count, incorrect-action rate, escalation rate | Target zero unauthorized actions. |
| Overhead | CPU/RAM added, request latency effect | Compare baseline app with telemetry/diagnosis enabled. |
| Robustness | Metrics by workload/fault intensity/service | Tests generalization beyond an easy average. |

## 15D. Results table to fill after experiments

| Approach | Macro-F1 | Top-1 RCA | MRR | MTTR | Recovery success | Unsafe actions |
| --- | --- | --- | --- | --- | --- | --- |
| Threshold + fixed rule | TBD | TBD | TBD | TBD | TBD | TBD |
| Rule diagnosis + policy | TBD | TBD | TBD | TBD | TBD | TBD |
| Random Forest + policy | TBD | TBD | TBD | TBD | TBD | TBD |
| Full proposed system | TBD | TBD | TBD | TBD | TBD | TBD |

Research integrity Never populate the results table with invented values. An honest negative or mixed result is academically useful if the experiment is reproducible and limitations are analyzed.

PHASE 16  |  Week 18

# Final integration, report and demonstration

Phase outcome A reviewer can reproduce the application, trigger a fault, inspect the evidence, see the policy decision and verify recovery.

## Step-by-step tasks

1. Start the application and show all services healthy before the incident.

2. Show Grafana’s baseline request rate, 5xx ratio and p95 latency.

3. Trigger a named fault scenario and display the run ID, target service and injection time.

4. Show anomaly detection, diagnosis class and ranked root causes with evidence from relevant metrics/logs/traces.

5. Show the proposed action, risk, policy version, allow/deny result and decision reason.

6. Execute an approved recovery; display the verification window and the final success/failure/escalation status.

7. Open incident history and show action timing, model version, verification evidence and outcome.

8. Present model comparisons and ablations, including at least one failure case and limitations.

9. Tag the final source state; archive configuration manifests, dataset split manifest and experiment output.

## Definition of done

Fresh setup and startup steps are documented.

The end-to-end demo includes a controlled fault and recovery verification.

Results are reproducible from versioned configuration and manifests.

Report clearly separates observed results from expected targets.

## 16A. Final report structure

Abstract, keywords and project definition.

Introduction, motivation and problem statement.

Related work: self-healing, AIOps, fault diagnosis, RCA datasets and orchestration.

Research gap, hypotheses, objectives and proposed contribution.

Architecture, data flow and safety design.

Implementation details and exact tested versions.

Dataset sources and custom fault-generation method.

Evaluation protocol, baselines, metrics, ablations and statistical analysis.

Results, example incidents and failed cases.

Threats to validity, limitations, security/ethics and future work.

Conclusion and references.

## 16B. Final deliverable checklist

Source code and run instructions.

Pinned dependency manifests and image tags.

Architecture and dependency diagrams; action state machine.

Dataset provenance/citation and custom run manifests.

Model training/evaluation scripts and model metadata.

Fault injector and experiment runner.

Prometheus, Grafana and OpenTelemetry configuration.

Safety policy, action audit and verification implementation.

Raw results, processed results and analysis scripts.

Final report, slide deck and demo walkthrough.

# Appendix A — API contract reference

Keep diagnosis separate from recovery. Require authorization for every control endpoint, even in a demo if other users can access the machine.

| Method/path | Purpose | Response fields |
| --- | --- | --- |
| GET /health | Controller liveness | status, version, timestamp |
| GET /api/health/services | Aggregate service status | service_name, status, last_checked |
| POST /api/experiments | Start an approved experiment | run_id, scenario_id, status |
| GET /api/experiments/{run_id} | Read run status | start/end timestamps, cleanup status, telemetry refs |
| GET /api/diagnosis/current | Read current diagnosis | fault_type, ranked causes, evidence, model_version |
| POST /api/recovery/dry-run | Evaluate but do not act | action, allowed, risk, reason, policy_version |
| POST /api/recovery/execute | Request named allowlisted action | action_id, status, policy reason, audit ID |
| GET /api/incidents | List incident history | incident_id, service, fault, timestamps, result |
| GET /api/recovery/{action_id} | Track action/verification | state, check summary, result, duration |

## A.1 Safe error schema

{
  "error": {
    "code": "RECOVERY_ACTION_DENIED",
    "message": "The requested action does not match an approved policy.",
    "incident_id": "INC-2026-0001"
  }
}

Never return stack traces, database credentials, tokens or complete raw logs in API responses. Use a correlation ID so an operator can inspect protected server logs.

# Appendix B — Database/data schema

## B.1 Incident record

Incident {
  incident_id: UUID, scenario_id: string,
  opened_at_utc: timestamp, closed_at_utc: timestamp|null,
  environment: enum(local-compose, minikube-test),
  fault_type: enum, ground_truth_service: string|null,
  severity: enum, status: enum, app_version: string,
  model_version: string|null
}

## B.2 Observation window

ObservationWindow {
  window_id: UUID, incident_id: UUID,
  window_start_utc: timestamp, window_seconds: integer,
  service_name: string, features: JSONB,
  split_group_id: string, fault_label: string|null,
  root_cause_label: string|null
}

## B.3 Recovery action

RecoveryAction {
  action_id: UUID, incident_id: UUID,
  action_type: enum, target_service: string,
  policy_version: string, diagnosis_reference: UUID,
  allowed: boolean, deny_reason: string|null,
  started_at_utc: timestamp|null, completed_at_utc: timestamp|null,
  execution_status: enum, verification_status: enum,
  verification_evidence: JSONB
}

Store timestamps in UTC and convert only in the user interface. Use typed database columns for IDs, times, service, class and result; JSONB can store evolving evidence details. Add indexes based on real query patterns.

# Appendix C — Troubleshooting guide

| Symptom | Likely cause | Resolution |
| --- | --- | --- |
| `java` not recognized | JDK PATH not refreshed | Reopen terminal, verify JDK package and JAVA_HOME/PATH. |
| Spring Boot startup failure | Wrong JDK, dependency mismatch, port conflict or DB down | Read first root exception; run tests; verify DB/port/version. |
| Gateway cannot call Spring service | Host/Compose DNS confusion | Use Compose service DNS and internal container port. |
| Browser CORS error | Frontend origin not allowed | Use a narrow CORS allowlist or Vite proxy. |
| Prometheus target DOWN | Wrong target/port/path or endpoint disabled | Check targets page and curl endpoint from Compose network. |
| Grafana has no data | Wrong datasource URL or query | Use container DNS; confirm Prometheus target UP and metric exists. |
| Traces absent | SDK export or Collector pipeline wrong | Inspect SDK, receiver, processor, exporter and Collector logs. |
| All windows are anomalous | Training set includes failures or threshold mismatch | Inspect distributions; train detector on normal data; tune on validation. |
| Suspiciously perfect ML result | Window leakage or label leakage | Split by episode; remove injection messages and future/post-action data. |
| Recovery loop repeats | No cooldown or attempt limit | Disable automation, inspect state machine, bound retries and escalate. |
| Kubernetes Pod Pending | Capacity, image, volume or scheduling issue | Use `kubectl describe pod`, inspect events and image availability. |
| DB data disappeared | Ephemeral storage or volume deleted | Use a named volume; avoid `docker compose down -v` unless intentional. |

# Appendix D — Security and safety checklist

☐ Only run fault injection against the lab environment or dedicated test namespace.

☐ Keep diagnosis and privileged recovery as separate services.

☐ Use an action allowlist and target allowlist.

☐ Do not mount Docker socket in the AI service.

☐ Do not use cluster-admin; scope permissions with a namespace Role/RoleBinding.

☐ Require a lab-mode flag and enforce duration/CPU/memory limits.

☐ Keep a manual stop switch and default to human escalation on uncertain diagnosis.

☐ Protect secrets and redact sensitive log/trace fields.

☐ Audit every decision, attempt and verification outcome.

☐ Bound retries, cooldown and scaling; never allow unbounded remediation.

# Appendix E — Formula reference

## E.1 Error ratio

Error ratio = failed requests / total requests in the same window. Define status codes and minimum request volume consistently.

## E.2 Mean time to detect (MTTD)

MTTD = average(first valid detection timestamp − injected fault start timestamp). State how missed detections are handled; do not silently omit them.

## E.3 Mean time to recovery (MTTR)

MTTR = average(verified healthy timestamp − fault start timestamp). Report incidents that never recovered separately; do not calculate recovery only from successes without disclosing that choice.

## E.4 Mean reciprocal rank (MRR)

MRR = (1/N) × sum(1/rank_i). The rank is the position of the true root-cause service; reciprocal rank is zero if the correct service does not appear in the ranked list.

## E.5 F1

Precision = TP/(TP+FP); Recall = TP/(TP+FN); F1 = 2×Precision×Recall/(Precision+Recall). Report macro-F1 and per-class scores for imbalanced fault classes.

# Appendix F — Week-by-week plan

| Week | Focus | Required output |
| --- | --- | --- |
| 1 | Install and repository | Verified toolchain, README, version manifest, API contract |
| 2 | Spring Boot service | Build/tests, health endpoint, sample business endpoint |
| 3 | Node gateway / extra service | Gateway routes and dependency path |
| 4 | React, PostgreSQL, Compose | Reproducible local application |
| 5 | Instrumentation | Metrics, logs and traces available |
| 6 | Monitoring | Prometheus targets, Grafana dashboard, threshold alerts |
| 7 | Fault injection | Repeatable episodes and run manifests |
| 8 | Dataset pipeline | Feature windows, labels and split manifest |
| 9 | Detection baseline | Threshold and Isolation Forest evaluation |
| 10 | Classifier | Random Forest training/evaluation |
| 11 | Validation/explanations | Calibration and per-class error analysis |
| 12 | Root-cause ranking | Dependency graph and ranked evidence |
| 13 | Safe recovery | Dry-run, safety gate, one approved action |
| 14 | Verification/history | Action verification and incident UI |
| 15 | Minikube | Scoped cluster integration and probes |
| 16 | Fault campaigns | Repeated experiments and raw output |
| 17 | Analysis | Ablations, intervals and limitations |
| 18 | Report/demo | Final report, presentation and reproducible demo |

# Appendix G — Official documentation and research references

Links were checked while preparing this handbook on 15 October 2026. Release pages may change; check the official release page before installing or upgrading. Follow the upstream citation and license instructions for academic datasets.

[1] Spring Boot 4.1.1 release announcement (20 Aug 2026).

[2] Spring Boot system requirements.

[3] Docker Desktop for Windows installation and requirements.

[4] Docker Desktop WSL 2 backend.

[5] Docker Compose documentation.

[6] scikit-learn installation guidance.

[7] OpenTelemetry Collector installation.

[8] Prometheus official downloads; 3.15.0 listed at snapshot.

[9] Grafana OSS download page; 13.2.4 current at snapshot.

[10] Node.js 24 release archive and release metadata.

[11] Kubernetes self-healing architecture and capabilities.

[12] Kubernetes startup, readiness and liveness probes.

[13] Eclipse Temurin JDK 21 Windows x64 release selector.

[14] Minikube official start/install guide.

[15] Pham et al., RCAEval repository: microservice root-cause analysis benchmark, datasets, baselines and citation instructions.

[16] RCAEval on Hugging Face. Review dataset card/license before redistribution.

[17] DiagFusion: multimodal observability for microservice failure diagnosis, preprint.

[18] DiagMLP: recent work on MLP-based microservice root-cause analysis; check current version/publication status.

[19] Prometheus alerting and Alertmanager overview.

[20] OpenTelemetry general documentation.

[21] Spring Initializr project generator.

[22] Python 3.12.15 official release.

[23] Visual Studio Code downloads.

[24] Git for Windows official installation page.

[25] React official documentation.

[26] Node.js official download page.

[27] PostgreSQL official container image.

[28] FastAPI documentation.

[29] Grafana documentation.

[30] OpenTelemetry Java instrumentation.

[31] OpenTelemetry JavaScript instrumentation.

[32] OpenTelemetry Python instrumentation.

# Final implementation advice

Prioritize a reproducible closed-loop prototype, safe allowlisted recovery and evidence-based experiments over model complexity.